Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02 NOVEMBER 2025 |
| --- | --- |
| Team ID | NM2025TMID02363 |
| Project Name | Laptop Request Catalog Item |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Item Creation | USN-1 | As an admin, I can create a Service Catalog Item for laptop requests. | 3 | High | Anusree B K |
| Sprint-1 | Form Fields & Design | USN-2 | As a designer, I can configure form fields such as Laptop Type, Purpose, and Department. | 2 | High | Anusree B K |
| Sprint-2 | UI Policy Configuration | USN-3 | As a developer, I can add UI Policies to show/hide fields dynamically based on user input. | 3 | High | R Harini |
| Sprint-2 | UI Actions Implementation | USN-4 | As a developer, I can add “Reset” and “Submit” UI Actions to control form behavior. | 3 | High | R Harini |
| Sprint-3 | Workflow & Approval | USN-5 | As an admin, I can configure an approval workflow for laptop requests. | 4 | High | Ancy X M |
| Sprint-3 | Testing & Validation | USN-6 | As a tester, I can validate that the catalog item works correctly and logs changes. | 3 | Medium | Ancy X M |
| Sprint-4 | Documentation | USN-7 | As a project member, I can document the planning and implementation phases for submission. | 2 | Medium | Anusree B K |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 3 Days | 20 October 2025 | 22 October 2025 | 10 | 22 October 2025 |
| Sprint-2 | 10 | 3 Days | 23 October 2025 | 25 October 2025 | 10 | 25 October 2025 |
| Sprint-3 | 10 | 3 Days | 26 October 2025 | 28 October 2025 | 9 | 28 October 2025 |
| Sprint-4 | 10 | 3 Days | 29 October 2025 | 31 October 2025 | 10 | 31 October 2025 |

# Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days)

Total: 16 points over 9 days → Velocity = 1.78 points/day

Burndown Chart:

A burndown chart visually represents the amount of work left versus time. It shows the team’s progress in completing tasks during each sprint.

In this project, the remaining story points decreased consistently, indicating that all major catalog features were completed on schedule.

Reference:

https://www.atlassian.com/agile/tutorials/sprints  https://www.visual-paradigm.com/scrum/what-is-agile-software-development/  https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software